BC Refugee Claimant Housing Referral and Data Management Project

 Minutes of the CHARMS Advisory Meeting #8 

Wednesday March 3, 2021   -   1:30pm -3:00pm (Zoom)

-------------------------------------------------------------------------------------------------------------------------------

Present: Marzieh Nezakat (MOSAIC), Alexandra Dawley (MOSAIC), Sherman Chan (MOSAIC), Jacquelin Sarvini (MOSAIC) Richard Belcham (Inasmuch/MAP BC Co-chair), Joni Rose (MUNI), Derek Chu (Kinbrace / MAP Housing Working Group Co-chair), Jenny Lam (Options/MAP Co-chair), Iris Solorzano (Options), Nicole Stinson (BC Housing), Lavinra Joseph (BC Housing), Leanne Hodaly (IRCC), Demetrius Schwab (Union Gospel Mission), Vanessa Roth (Journey Home Community), Julia Wu (BC211), Ali Mustafa (Independent), Sabrina Dumitra (AMSSA), Jenny Moss (MAP Executive) Ryan Taylor & Christiane Martel (Marathon Business Solutions Inc.)

Meeting Chair: Marzieh Nezakat (MOSAIC)

- Marzieh provided a welcome to everyone and an acknowledgement that she was speaking from the unceded territories of the Coast Salish people.

- Marzieh also acknowledged the generous financial support of Ministry of Municipal Affairs

- Agenda for 8th Advisory Committee meeting was reviewed and approved

Project Updates:

BC CHARMS Report Book

- The Report Book will reflect the results from the surveys and interviews;  and will be accessible to all stakeholders: MAP, government agencies, refugee claimant housing and settlement agencies, lawyers, landlords (public & private) - anyone involved with refugees and housing.

- Report book will be in a storybook format, and the data etc. will surround that. It will be both attractive and easily readable, and in multiple languages.

- The team is drafting the report to be ready soon and will just need funder approval before it can be circulated widely

Questions:
Joni Rose: Is there a timeline?

Response - Marzieh: the process of finalizing will take about 2 months (end April thereabouts) but the first draft will be available at the end of March for Ministry approval process to begin.

- AGREED: Marzieh will provide a week’s notice to MUNI.

Database Design 
Steps towards the design already taken include:

- General Software Requirements document completed.

- Systems Requirement document (details) has been prepared.

- Scoping exercise including cross-jurisdictional scans finalized.

These 3 steps will enable us to choose which software is appropriate. The team is considering:

- Apricot Essentials – a private software system used by private and non-profits.

- HIFIS – a federally funded software program

To make this decision we have consulted with a number of tech specialists – and we are aware that we need to make a decision by March 15. 
The team aims to meet this deadline while including the priority to serve refugee claimants and service providers in the sector best.

Questions:

Joni Rose – has BC CHARMS ruled out developing its own software?

Marzieh – not decided yet – still scanning that idea and the 2 others.

Joni – do we have the final version of the systems requirement document yet?

Marzieh - We had more feedback from Advisory Committee for the Software Requirement Document.
Richard: still waiting for some feedback to help resolve some issues and then can provide as one complete package (including one for scope and the other with depth and detail)

Derek: repeat Q from Joni-Rose - have we ruled out building from scratch because of time/financial constraints?
Will we get a financial report?

Richard: yes of course. We are broadly moving towards using existing software, looking at our needs and our structure as crucial, that a piece of existing software can match.

Building your own software risks cost-overruns, delays, and would need funder and sector to accept this.

Privacy/Security Consultant

We need to be extremely cautious about security matters, not least to protect our vulnerable clients. 
After conversations from last November we decided to choose Privacy Works – they will conduct a privacy impact assessment (PIA) on the system and consultations to make sure the project minimizes risks by taking a privacy stance on the design. 
First meeting with them and tech consultants March 4 to build good measures to create a secure system.

Tech Consultant

Decided to hire a new one: Marathon Business Solutions Inc. Founded in 2007 – in Victoria
Reps to BC CHARMS are Ryan Taylor & Christiane Martel and they will present an overview of the Systems Requirement Document

Systems Requirements Document Presentation

INSERT NOTES FROM JACKIE HERE RE: PRESENTATION ONLINE FROM RYAN – ALL QUESTIONS NOTED BELOW:

QUESTIONS/ANSWERS:

1. Joni Rose re: ‘Overview of Systems Users’. Joni questioned naming external users as ‘simple referrers’. This may be misconstrued by this important group.

Please rename
Iris suggested they had used ‘quick referrers’ 
AGREED to address this name.

2. Nicole (BC Housing) re: Functional Considerations – Accessibility

Should information be available in different languages?
Ryan: What languages are you thinking of?
Nicole: maybe the clients’ languages – especially if there is any self-referral in the system. Not sure if that is available by default or has to be built in. 
Richard: the system is to be used by settlement and housing workers rather than self-referral at the moment so that language is not so much of an issue – but if we think about a user model later then maybe we can think about adding a language feature.

First referral probably will be via a webform that could be provided in many different languages through an easy Google function.

3. Demetrius (UGM) re: Functional Considerations – Audit Logging & Usage Tracking
Would usage tracking involve tracking certain users accessing specific client information. 
Ryan: important question – often necessary to know who is accessing this information – so yes.

4.  Joni Rose – will the document be circulated to group for feedback?
Marzieh – Yes, by end of this week.

5. Joni Rose - Training – may need to be available at any time because of high staff turnover in sector. 

Sherman Chan (MOSAIC) – is more concerned about how the system will be sustained beyond this project? Training is part of that. 
Alexandra – Agree (to Sherman) the Advisory Committee needs to look at how we are going to sustain the system beyond the project.
It will be necessary to make training videos,  and some vendors will offer periodic trainings.

Richard – existing vendors have these trainings in place – which is not the case if we build the software ourselves. Online courses and material are now more acceptable because of Covid. 
Joni – always concerned that users will be of different levels of proficiency – she suggests it would be useful to employ a train-the-trainer model (super users) so that they can be of help if the system is not as intuitive as you want. 
Ryan – it’s worth asking Vendor what they will provide for example will they provide upgrade training when needed.

Jenny Lam (Options) – It would be really useful if the training can be recorded that users can go back and forward – sometimes it takes a while to grasp these complex systems with multiple layers.

Derek – general question – are there differences between earlier tech consultant’s document and this one?

Richard: its much deeper, and also covers things that were missed and needed more detailed attention. It provides the information that the vendors will expect to be provided, step by step. 
We still need to tweak but we will have 2 very robust documents

Marzieh concluded that they will make some changes then circulate at end of the week – hoping for feedback and comments so document can be finalized.

Next Meeting Date: April 21 at 1pm (provisionally)


Meeting ended at 2:55 pm